PROJECT TRACKER

User Guide & Project Overview

Everything you need to understand, install and use the software, explained in simple language.

Version 1.0

October 2026

Prepared for: SegueIT

Contents

1. What is Project Tracker?	3

1.1 Main features at a glance	3

2. Who uses it: roles and permissions	4

2.1 Platform and organization roles	4

2.2 Project roles	5

3. How the system is built (simple view)	5

3.1 Security in plain words	5

3.2 Where things live in the code	5

4. The complete workflow, from start to finish	6

5. Installation and first start (for IT)	7

5.1 What you need	7

5.2 Install and run	7

5.3 First sign-in	7

5.4 Settings you can change (nothing is hard-coded)	8

6. How to use the software, step by step	9

6.1 Sign in or create a workspace	9

6.2 Find your way around	9

6.3 Set up your organization (Super Admin / Admin)	9

6.4 Personalize the appearance (everyone)	10

6.5 Create a project	10

6.6 Inside a project	11

6.7 Plan the work: task lists and tasks	11

6.8 Work on a task	11

6.9 Use the board	12

6.10 Use the Gantt chart	12

6.11 Milestones	12

6.12 Issues (bugs and problems)	12

6.13 Timesheets: log and approve time	12

6.14 My Work	13

6.15 Dashboard	13

6.16 Reports (admins)	13

6.17 Manage or close a project (project managers)	14

6.18 Your profile and password	14

6.19 Platform console (Root account only)	14

7. Keyboard shortcuts	15

8. Frequently asked questions	16

9. Glossary	16

# 1. What is Project Tracker?

Project Tracker is a web application that helps a team plan its projects, share out the work, follow progress and see problems early. Everyone works in one place instead of spreadsheets, emails and chat messages.

In short, it answers four everyday questions:

- What needs to be done? Projects, task lists, tasks and milestones.

- Who is doing it, and by when? Assignees, start dates, due dates and a timeline (Gantt chart).

- How much time did it take? Timesheets with an approval step.

- Are we on track? Dashboards, health indicators and reports.

Good to know:  Project Tracker runs in a web browser. There is nothing to install on users’ computers; they only need the link and an account.

## 1.1 Main features at a glance

| Feature | What it does for you |
| --- | --- |
| Dashboard | A home page with key numbers, your upcoming tasks, project health and recent activity. |
| Projects | Create and organize projects with a key (e.g. WEB), dates, budget, owner and team. |
| Tasks & task lists | Break work into tasks and subtasks, group them into lists, assign people and set dates. |
| Board (Kanban) | See tasks as cards in columns by status and drag them as work moves forward. |
| Gantt chart | See the project timeline, task dependencies and milestones; drag bars to reschedule. |
| Milestones | Mark important checkpoints (e.g. "Design approved") and track their progress. |
| Issues | Report and track bugs or problems with severity, priority and an owner. |
| Timesheets | Log hours against projects and tasks; managers approve or reject them. |
| Reports | Portfolio health, team workload, time analysis and issue trends, with CSV export. |
| Notifications & activity | Get told when you are assigned work or someone comments; see who changed what. |
| Search | Find any project, task or issue from anywhere with Ctrl + K. |
| Appearance | Each person can choose light/dark mode, accent color, font, density and more. |

# 2. Who uses it: roles and permissions

There is one special Root account for the whole platform. Everyone else belongs to an organization, has one organization role and, inside each project they belong to, one project role. Roles decide what a person can see and change.

## 2.1 Platform and organization roles

| Role | Typical person | What they can do |
| --- | --- | --- |
| Root | Platform operator (one account) | Manages every organization: create, rename, suspend, reactivate, delete. The only role that can create, change and delete plans and subscriptions. Works in the separate Platform console and cannot open an organization’s project data. |
| Super Admin | Business owner, first account | Everything inside the organization, including managing other Super Admins. Every organization keeps at least one active Super Admin. |
| Admin | IT, operations or delivery lead | Everything a Super Admin can do except change Super Admins: users, settings, workflows, all projects, timesheet approval, reports, and viewing the plan. |
| Employee | Team member | Works on the projects they are added to and sees the user list. |

## 2.2 Project roles

| Project role | What they can do inside that project |
| --- | --- |
| Manager | Edit project details, manage members, archive or delete the project, approve time for it. |
| Member | Create and update tasks, issues, milestones and comments; log time. |
| Viewer | Read-only access: can see everything in the project but cannot change it. |

Note:  The person who creates a project and the project owner automatically become project managers. An Employee made project manager can edit that project and approve its time.

# 3. How the system is built (simple view)

Project Tracker has three parts that work together:

| Part | Technology | Its job |
| --- | --- | --- |
| Website (front end) | Next.js (React) | The screens people see and click in the browser. Address: http://localhost:3000 |
| Server (back end / API) | NestJS | Checks who you are, applies the business rules and permissions, and talks to the database. Address: http://localhost:4000/api |
| Database | SQLite (default) or PostgreSQL | Stores all the data: users, projects, tasks, time entries and so on. |

How a click travels: you press a button on the website → the website sends a request to the server → the server checks your permission, saves or reads data from the database → the website shows the result.

## 3.1 Security in plain words

- Passwords are never stored as text; they are scrambled (hashed) with bcrypt.

- After you sign in, the browser keeps a secure cookie. Sessions renew automatically and can be cancelled from the server.

- Every request is checked against your role, so hiding a button is never the only protection.

- Too many sign-in attempts in a short time are blocked (rate limiting).

## 3.2 Where things live in the code

The code is in one repository with two applications. Both are organized by feature (for example, everything about tasks is in a tasks folder).

| Folder | Contents |
| --- | --- |
| apps/web | Website. Pages in src/app, features in src/features, shared building blocks in src/shared. |
| apps/api | Server. Features in src/features, shared rules in src/common, database design in prisma/schema.prisma. |
| docs | This guide. |

# 4. The complete workflow, from start to finish

This is the typical life of work in Project Tracker. Section 6 explains each step in detail.

| Step | Who | What happens | Where |
| --- | --- | --- | --- |
| 0. Onboard | Root | Create the organization with its first Super Admin and assign a plan. | Platform → Organizations |
| 1. Set up | Super Admin / Admin | Install, sign in, set the organization name, color, timezone and working hours. | Settings → Organization |
| 2. Add people | Super Admin / Admin | Create user accounts and give each person a role. | Settings → Users |
| 3. Shape the workflow | Super Admin / Admin | Adjust statuses, priorities and severities to match how your team works. | Settings → Workflow |
| 4. Create a project | Admin | Give it a name, key, dates, budget, owner and team. | Projects → New project |
| 5. Plan | Project manager | Add milestones, task lists and tasks with estimates and due dates. | Project → Milestones / Tasks |
| 6. Schedule | Project manager | Link dependent tasks and check the timeline. | Project → Gantt |
| 7. Do the work | Employees | Move tasks through statuses, discuss in comments, add subtasks. | Board / task details / My Work |
| 8. Log time | Employees | Record hours spent on tasks each day. | Timesheets / task details |
| 9. Approve time | Admin / project manager | Review and approve or reject time entries. | Timesheets |
| 10. Handle issues | Anyone in the project | Report bugs, assign them, fix and close them. | Project → Issues |
| 11. Monitor | Admins / leadership | Watch progress, health, workload and trends. | Dashboard / Reports |
| 12. Close | Project manager | Complete milestones, set the project status to Completed, then archive it. | Project → Settings |

Tip:  Notifications keep people moving: when you are assigned a task or issue, or someone comments on your work, the bell icon shows a red counter.

# 5. Installation and first start (for IT)

## 5.1 What you need

- Node.js 20.11 or newer (includes npm).

- Git, to download the code.

- No separate database is required. SQLite is built in. PostgreSQL can be used instead (see 5.4).

## 5.2 Install and run

Open a terminal in the project folder and run:

- npm run setup: creates the settings files with secure random secrets, installs everything, builds the database and fills it with starting data.

- npm run dev: starts the server and the website together.

- Open http://localhost:3000 in a browser.

For production use npm run build and then npm start.

## 5.3 First sign-in

The starting accounts come from the ROOT_* and SEED_* values in apps/api/.env:

| Account | Email | Password |
| --- | --- | --- |
| Root (Platform console) | root@segueit.com | ChangeRoot@123 |
| Super Admin (SegueIT) | admin@segueit.com | ChangeMe@123 |
| Admin (demo) | priya.sharma@segueit.com | Welcome@123 |
| Employees (demo) | e.g. arjun.mehta@segueit.com | Welcome@123 |

Important:  Change these passwords before real use: My profile → Change password, and Settings → Users → Reset password for others.

## 5.4 Settings you can change (nothing is hard-coded)

| Setting | Where |
| --- | --- |
| Product name, tagline, default color, page sizes | apps/web/.env.local |
| Server port, security secrets, cookie and rate-limit settings, starting accounts | apps/api/.env |
| Statuses, priorities, severities | In the app: Settings → Workflow |
| Organization name, brand color, timezone, working hours | In the app: Settings → Organization |
| Personal look and feel | In the app: Settings → Appearance |
| Use PostgreSQL | Set provider = "postgresql" in apps/api/prisma/schema.prisma, set DATABASE_URL, run npm run db:setup. |

# 6. How to use the software, step by step

## 6.1 Sign in or create a workspace

- Open the website. You will see the Welcome back page.

- Enter your work email and password, then click Sign in.

- New organization? Click Create a workspace, enter your organization name, your name, email and a password. You become its Super Admin.

Password rule:  At least 8 characters, with an upper-case letter, a lower-case letter and a number.

## 6.2 Find your way around

| Area | What it is for |
| --- | --- |
| Left sidebar | Main menu: Dashboard, My Work, Projects, Timesheets, Reports, Settings. Numbers show your open tasks and project count. The bottom card shows your workspace and system status. |
| Collapse button (top of sidebar) | Shrinks the sidebar to icons for more space. Shortcut: Ctrl + B. |
| Search bar (top) | Find any project, task or issue. Shortcut: Ctrl + K, then use the arrow keys and Enter. |
| Sun / moon icon | Switch between light and dark mode. |
| Bell icon | Your notifications. Click one to jump to the item. |
| Your name (top right) | My profile, Appearance and Sign out. |

On a phone or tablet the sidebar is hidden; tap the menu (☰) icon to open it.

## 6.3 Set up your organization (Super Admin / Admin)

### Organization details

- Go to Settings → Organization.

- Set the organization name, default brand color, timezone, the first day of the week and working hours per day.

- Click Save changes. Working hours are used to calculate team capacity in reports.

### Add and manage users

- Go to Settings → Users and click Add user.

- Enter first name, last name, email, role, job title, optional hourly rate and an initial password.

- Click Save and share the password with the person securely. They can change it later.

- Use the icons on each row to edit, reset password or deactivate / reactivate a user. Deactivated users are signed out immediately and cannot sign in.

### Adjust the workflow

- Go to Settings → Workflow and choose a list: Task statuses, Issue statuses, Project statuses, Priorities or Issue severities.

- Click Add value to create one. Pick a name, a color and, for statuses, a category: Open, In progress or Closed.

- Use the arrows to change the order (this is the column order on the board), the pencil to edit, or the bin to delete.

- When deleting a value that is in use, choose a replacement; everything using it moves to the replacement automatically.

Why categories matter:  Progress and reports count anything in a Closed status as done, whatever you name it ("Completed", "Done", "Shipped"…).

## 6.4 Personalize the appearance (everyone)

Go to Settings → Appearance (or your name → Appearance). Changes apply instantly and are saved in your browser only:

- Theme: Light, Dark or System (follows your computer).

- Accent color: your organization’s color or one of eight presets.

- Font: Inter, Geist, IBM Plex Sans or Manrope.

- Sidebar: light or dark. Density: comfortable or compact. Corner radius: sharp, default or rounded.

Click Reset to defaults to undo everything.

## 6.5 Create a project

- Open Projects and click New project (or press the C key on that page).

- Enter a project name. A short key is suggested automatically (e.g. "Customer Portal Launch" → CPL). The key prefixes task numbers like CPL-12.

- Optionally add a description, status, owner, color, start and end dates, and a budget in hours.

- Choose the team members. You and the owner are added as project managers automatically.

- Click Create project.

The Projects page shows summary tiles (total, active, in planning, overdue alerts), tabs to filter by status, sorting, and a grid or list view. Each card shows progress, health, members and the due date. Use Export CSV to download the list.

## 6.6 Inside a project

Open a project to see its workspace. The header shows dates, owner, members and overall progress. The tabs are:

| Tab | Use it to |
| --- | --- |
| Overview | See open, completed and overdue tasks, time logged, budget used, workload per person and recent activity. |
| Tasks | Plan and manage tasks grouped by task list. |
| Board | Move tasks between status columns by drag and drop. |
| Gantt | See and adjust the schedule visually. |
| Milestones | Create and complete key checkpoints. |
| Issues | Report and track bugs and problems. |
| Timesheets | See and log time for this project. |
| Activity | See the full history of changes. |
| Settings | Edit details, manage members, archive or delete (project managers only). |

## 6.7 Plan the work: task lists and tasks

- Open the Tasks tab. Click Task list to create a group such as "Design" or "Development".

- Click New task (or + Task inside a list).

- Fill in the title and, if useful, description, status, priority, estimate (hours), task list, milestone, start date, due date and assignees.

- Click Create task. Assignees receive a notification.

- Use the filters above the list to search, or filter by priority, assignee or overdue tasks.

## 6.8 Work on a task

Click any task to open its details panel on the right. Every change saves automatically.

- Change status, priority, assignees, dates, estimate or progress directly.

- Edit the title and description by clicking on them.

- Subtasks: click Add to split the task into smaller pieces.

- Dependencies: click Add blocker to say "this task waits on another one". Circular chains are not allowed.

- Time tracking: click Log time to record hours against this task.

- Comments: write a message and press Comment (or Ctrl + Enter). The task’s creator and assignees are notified.

- Delete task is at the bottom of the panel.

Tip:  When a task moves to a Closed status (for example "Completed"), its progress becomes 100% automatically.

## 6.9 Use the board

- Open the Board tab. Each column is a task status.

- Drag a card to another column to change its status, or up and down to change its order.

- Click + at the top of a column to add a task directly into that status.

## 6.10 Use the Gantt chart

- Open the Gantt tab. Choose Days, Weeks or Months to zoom.

- Each bar is a task; the dark part shows progress. Diamonds are milestones and the red line is today.

- Arrows show dependencies (which task must finish first).

- Drag a bar to move the task in time, or drag its right edge to change the due date. Click a bar to open its details.

## 6.11 Milestones

- Open the Milestones tab and click New milestone.

- Enter a name, optional description and start date, a due date and an owner.

- Link tasks to the milestone from the task form or details panel; the milestone’s progress follows those tasks.

- Click the circle next to a milestone to mark it completed.

## 6.12 Issues (bugs and problems)

- Open the Issues tab and click Report issue.

- Describe the problem (steps to reproduce, expected and actual result), then choose severity, priority, assignee and due date.

- The assignee is notified. Open the issue to change its status as work progresses and to discuss it in comments.

- When the status is set to a Closed status (e.g. "Closed"), the issue is recorded as resolved.

## 6.13 Timesheets: log and approve time

### Log time (members)

- Go to Timesheets and click Log time, or use Log time inside a task.

- Choose the project, optionally a task, the date, hours and minutes, add a short note and mark it billable or not.

- Click Save. The entry starts as Pending.

- You can edit or delete your own entries until they are approved. Editing sends the entry back for approval.

### Approve time (managers)

- Go to Timesheets. Use the period (this week, last week, this month…), person and approval filters.

- Click ✓ to approve or ✕ to reject an entry. The person is notified.

- The chart shows hours per day, and the tiles show total, billable and non-billable time.

Rule:  You cannot approve your own time (unless you are an admin), and approved entries are locked.

## 6.14 My Work

My Work lists every task and issue assigned to you across all projects. Switch between Tasks and Issues, between Open and Completed, search, or show only overdue items. Click any row to open it.

## 6.15 Dashboard

The Dashboard is your starting point each day. It shows active projects, open and overdue tasks, open issues, this week’s numbers, tasks by status and priority, project health, upcoming milestones, your tasks due soon and recent activity.

## 6.16 Reports (admins)

| Report | What it shows |
| --- | --- |
| Portfolio | Health of every project (On track, At risk, Off track, Completed), progress, overdue work, open issues and budget burn. Export to CSV. |
| Workload | For each person: open and overdue tasks, remaining estimate, hours logged and utilization compared with capacity. |
| Time | Hours per day, billable vs non-billable, and hours by project and by person. |
| Issues | Created vs resolved per week, plus issues by status, severity and priority. |

Use the period picker (last 7, 30 or 90 days, year to date or custom) and the project filter at the top.

### How project health is decided

| Health | Meaning |
| --- | --- |
| On track | Little or no overdue work and within budget. |
| At risk | More than 10% of open tasks are overdue, or more than 90% of the budget is used. |
| Off track | Past the end date with work still open, more than 25% of open tasks overdue, or over budget. |
| Completed | The project status is in the Closed category. |

## 6.17 Manage or close a project (project managers)

- Open the project and go to the Settings tab.

- Click Edit to change details, owner, dates or budget.

- Under Members, click Add members, change a member’s role, or remove someone.

- When the project is finished, set its status to Completed, then click Archive project. Archived projects become read-only and move to the Archived tab. Use Restore project to bring one back.

- Delete project removes everything permanently. You must type the project key to confirm.

## 6.18 Your profile and password

- Click your name (top right) → My profile.

- Update your name, job title and an optional picture link, then click Save profile.

- To change your password, enter the current and new password, then click Update password. You will be signed out of all devices and asked to sign in again.

## 6.19 Platform console (Root account only)

Sign in with the Root account and you land in the Platform console instead of a workspace. Its menu has four pages:

| Page | Use it to |
| --- | --- |
| Overview | See organizations (active / suspended), users, projects, monthly recurring revenue, subscriptions by status and the newest organizations. |
| Organizations | Create an organization with its first Super Admin; open one to rename it, see usage against its plan, change its plan, suspend / reactivate it, or delete it permanently (type its slug to confirm). |
| Plans | Create, edit, deactivate or delete plans: price, currency, monthly or yearly billing, maximum users and projects (blank = unlimited). Plans in use cannot be deleted; deactivate them instead. |
| Subscriptions | Assign a plan to an organization, change its status (Trial, Active, Past due, Canceled, Expired) and dates, or delete it. |

- Open Organizations → New organization and enter the organization name and its Super Admin’s name, email and initial password.

- In the organization panel, click Assign plan, choose a plan and status, then Save. Any previous current plan is canceled automatically.

- Share the Super Admin’s sign-in details securely. They continue with section 6.3.

Plan limits:  When an organization reaches its plan’s user or project limit, adding more is blocked with a clear message. Organization admins see their plan and usage under Settings → Organization. With REQUIRE_ACTIVE_SUBSCRIPTION=true, organizations without a current plan cannot add users or projects.

Suspension:  Suspending an organization signs all of its users out immediately and blocks sign-in until it is reactivated. No data is deleted.

# 7. Keyboard shortcuts

| Keys | Action |
| --- | --- |
| Ctrl + K (⌘ + K on Mac) | Open search |
| Ctrl + B (⌘ + B on Mac) | Collapse or expand the sidebar |
| C | New project (on the Projects page) |
| Ctrl + Enter | Send a comment |
| Esc | Close a dialog, panel or search |
| ↑ / ↓ then Enter | Move through search results and open one |

# 8. Frequently asked questions

### I cannot see the Reports menu.

Reports are available to Admins and Super Admins. Ask an admin to change your role if you need them.

### I cannot edit a project.

You may be a Viewer in that project, or the project may be archived (read-only). Ask a project manager.

### A person cannot be assigned to a task.

Only project members can be assigned. Add them under the project’s Settings → Members first.

### I forgot my password.

Ask a Super Admin or Admin to reset it under Settings → Users. The Root account changes its own password under My profile.

### The colors look different from my colleague’s.

Appearance settings are personal to each browser. Check Settings → Appearance.

### The sidebar says "Degraded".

The website cannot reach the server or database. Contact IT; they should check that the server is running.

# 9. Glossary

| Term | Meaning |
| --- | --- |
| Project key | Short code for a project (e.g. WEB) used in task IDs like WEB-12. |
| Task list | A group of related tasks inside a project, such as "Design". |
| Subtask | A smaller task inside another task. |
| Milestone | An important checkpoint or deliverable with a due date. |
| Dependency | A link that says one task must finish before another can start. |
| Issue | A bug or problem that needs to be fixed. |
| Severity | How serious an issue is (e.g. Minor, Major, Critical, Show Stopper). |
| Status category | The meaning behind a status: Open, In progress or Closed. |
| Billable | Time that can be charged to a client. |
| Utilization | Hours logged divided by available working hours (capacity). |
| Archive | Put a finished project away as read-only without deleting it. |
| Plan | A package with a price and limits on users and projects, created by the Root account. |
| Subscription | The plan currently assigned to an organization, with a status and dates. |
| Suspend | Temporarily block an organization from signing in without deleting anything. |